COMP2511 meeting minutes

|  |  |
| --- | --- |
| Location: | Online |
| Date: | 10/7/2021 |
| Time: | 15:00 – 17:00 AEST |
| Attendees: | All |

# Agenda items

1. Discuss about the progress
2. Discuss about collecting items
3. Discuss about the map(update)
4. Random class(channing)
5. Discuss about the plan about next step

Outcomes

# Actions

|  |  |  |
| --- | --- | --- |
| Task | Allocation | Due date |
| Implement methods in the backend for loading cards and buildings, correct tests | Suiyue Jiang | 12/7 Monday |
| Implement methods in the backend menu + implement methods about producing things randomly(map) | Weiqiang Zhuang | 12/7 Monday |
| Implement methods in the backend for runbattle() | Wenyao Chen | 12/7 Monday |
| Implement an MVP in the frontend + save document | Ao Dong | 12/7 Monday |